Agile transformation in large organizations
Systematic Literature Review

---
Presentation outline
- Research questions
- Research method
- Overview of included cases
- RQ1: Reasons to change
- RQ2: How does transformation happen
- RQ3: Challenges in transformation
- RQ4: Success factors in transformation

---
Research Questions
RQ1:	Why do large organizations initiate an agile transformation?
RQ2:	How do large scale agile transformations usually proceed; do transformations exhibit patterns?
RQ3:	What are typical challenges in a large scale agile transformation process?
RQ4:	What are typical success factors in the process?

---
What is large scale?
In this study:
- 50 people
- 6 teams
- The organization must be of this size at start

---
Research process
- Abstract and full text filtering performed by two researchers
- All unclear cases were resolved by discussion
- In difficult border line cases a third researcher was consulted
Database
keyword search
Abstract
filtering
Full text
filtering
Full text
analysis
1874
papers
170
papers
52
papers

---
Research process: Full text analysis
- Grounded theory
- Open coding along research questions
- Codes arranged into categories
The coding guideline was validated between two researchers: 2/3 overlap in found concepts

---
Research process limitations
- Primary sources mostly experience reports
- Primary sources mostly without research method
- Quantitative interpretations are avoided in results

---
Overview of included cases
Time of publications and transformations
14
12
10
8
Publications
6
Transformations started
4
2
0
2001 2002 2003 2004 2005 2006 2007 2008 2009 2010 2011 2012 2013
Organization size in primary studies
Organization size in persons
Organization size in teams
10000
100
1000
10
100
10
1

---
Overview of included cases
Business areas	Number of cases
Online services for consumers and business	9
Telecommunications	7
Enterprise management	5
Banking and financial services	4
Healthcare	3
IT services	2
Government, Information security	2
Not specified	10
Total	42
Agile methods	Number of cases
Scrum	25
Extreme Programming (XP)	4
Scrum and XP	5
Other	4
Combining Lean to an agile method	6
Not specified	1

---
RQ1: Reasons to change

---
RQ2: How does transformation happen
Big bang transformation
Top-down
transformation
Bottom-up
transformation
Stepwise transformation

---
RQ2: How does transformation happen
Factors in transformation
- Training
- Use of external consultants
- Coaching
- Pilot program
- Seminars, workshops, other public events
- Agile community

---
RQ3: Challenges in transformation

---
RQ3: Challenges in transformation

---
RQ4: Success factors
- Urgency and commitment
  - Commit strongly
  - Make change necessary
  - Communicating the change
- A change leading coalition
  - Change leaders
  - Management support
- Choose the agile model well
  - Map to the old model
  - Conformity to one model
  - Empower teams

---
RQ4: Success factors
- Support transformation and learning
  - Coaching
  - Training
- Pilot project
  - Create a positive experience
- People factors
  - Avoid top-down mandate
  - Have trust in people
  - Have social events

---
Conclusion
- Results support previous theory
- Future research: Compare to change leadership and organizational research